- AGENCY REQUEST FOR

- A/E SELECTION SERVICES

- September 2011

AGENCY:	Department of Natural Resources

PROJECT:	Toilet-Shower Building, Project No. 11E2X

LOCATION:	Big Foot Beach State Park (Walworth County)

REQUEST:

Provide Authority to design a toilet-shower building for $24,000 Agency Cash.

Project Description / JUSTIFICATION:

The new toilet-shower building is planned to have five toilets (two ADA-accessible) and four showers (one ADA-accessible). It will be connected to municipal sewer and water and sited in the general location of the existing building.  The existing shower-only building, built in 1982, will be razed once the new building is completed.  The existing shower-only building has no toilet facilities, is not connected to the municipal sewer, and is not ADA accessible.

Big Foot Beach State Park was established in 1949 to reserve a small portion of the shoreline of Geneva Lake for public use. The 271-acre park is located in the city of Lake Geneva and managed for intensive day use recreation, swimming, picnicking and camping. The park has ¼ mile of frontage on Geneva Lake with 900 linear feet of beach. Located near the Wisconsin-Illinois border, the park is used by many city-dwelling visitors providing them with their only exposure to outdoor recreation in a natural setting. The park has 100 campsites, 5.5 miles of hiking trails, fishing in 7.1 acre Ceylon Lagoon, and 40 acres of picnicking areas. Big Foot Beach State Park is open in the winter with cross country skiing, fishing, sledding and hiking.

BUDGET & SCHEDULE:

| Budget | Cost |  | Schedule | Date |
| --- | --- | --- | --- | --- |
| Construction | $507,200 |  | Program Approval |  |
| Contingency | 35,500 |  | A/E Selection | SEP 2011 |
| A/E Fees | 60,900 |  | Bid Opening | MAR 2012 |
| Permits | 0 |  | Start Construction | JUNE 2012 |
| DSF Management | 21,700 |  | Substantial Completion | NOV 2012 |
| Total | $625,300 |  | Final Completion | DEC 2012 |

PREVIOUS ACTION:

None.

AGENCY CONTACT:

Lynette Check, Lynette.Check@wisconsin.gov, 414.263.8690