2011-13 CLASSROOM / INSTRUCTIONAL TECHNOLOGY PROPOSAL

Institution:	_UW Oshkosh						_________________

Project Title:	_Halsey Science Center, Lecture Hall 106_____________

Project Priority:	__1___

Funding:

Classroom/IT Program Funds (Capital Budget): 	$ _250,600 _____

Classroom Modernization Funds (Operating Budget):	   _____________

# Institutional Funds:	   _____________

Gifts 	   _____________

Grants	   _____________

Total Project Cost:	$ _250,600 _____

Project Location:

##### Building Name:	Halsey Science Center

Facility Number:		0003

#### Room Number(s): 	106

# of Hours Scheduled/Week:	__41___

(highest use--Spring 2010 or Fall 2011)

Project Goals/Justification:  (Indicate importance of this proposal to your institution, issues to be resolved; utilization and classroom demand data; how the project is captured in the 2006 Classroom/IT Survey, Campus Master Plan, Six-Year Major Project list and/or Maintenance Plan; project impact; and other pertinent info for ranking purposes.)

This room is the only significant interior space not upgraded during the major Halsey Science Renovation Project that was performed in 2001-02.  Carpet is old, dirty and frayed.  Seating is too narrow and is worn and somewhat in disrepair.  Lighting control systems are antiquated and limit the projection capability within the space.

If prior Classroom/IT Program funding was received for a classroom now being requested, include a brief description of what was done, when, and why funding is being sought a second time.

No funds previously received.

Project Scope:     Assignable Square Feet (ASF):     Current  ____1771___           Proposed  ___1771__

(Describe the work involved, i.e., creating new classrooms; resizing; HVAC, electrical, lighting modifications; resolving ADA issues involving path of travel, water coolers, restrooms, etc; asbestos removal/abatement; lead paint removal; acoustical treatment; improved sight lines; seating replacement; floor, wall, ceiling, window treatments; technology requirements; etc. )

The project scope involves the renovation of one of the three large lecture halls in Halsey Science Building. Room #106 is a 1,770 a.s.f.  amphitheater style lecture hall that currently seats 211 students.  The work involves the replacement and upgrade of all seating, paint, carpeting, tile flooring, lighting, sound absorbing wall panels, projection equipment, speakers system and lectern computer systems.  The intent of this project is to bring this room up to the standard of the other two lecture halls that were renovated in 2001-02.

Floor Plan:  Attach a building floor plan (PDF format) for each project that provides:  (1)  room dimensions; (2) ceiling height; (3) wall changes, if any; (4) identification of front/teaching wall; (5) placement of teaching station/electronics; (6) door locations; (7) ADA path of travel; (8) seating arrangement, if known; and (9) any other known attributes.

See attached.

Data Connection:  Describe existing/proposed data connections other than at the front of the classroom.

Include wireless if equipment purchase is part of the project.

One data connection currently exists at the front of the lecture hall. We plan to add the necessary data connections and wireless to bring this hall up to a technology level 3 with both wired and wireless at the seats.

Technology Level:                          Current __3__          Proposed __3+__

### Technology Level Definitions:

- Level 1:  Basic classroom containing chalkboard or markerboard; projection screen; overhead projector; lighting fixtures switched in groups; darkening shades; voice and data connections; podium, cart or lectern.  These rooms are “portable ready” implying that any combination of portable equipment could be brought into the room.

- Level 2:  Classroom with all the features of Level 1 plus traditional instructional technology, such as VCR, TV, sound system, DVD player, CD player, etc.  Room lighting shall be appropriate for note-taking during video presentations.

- Level 3:  Classrooms with all the features of Level 2 plus video/data projector and a teaching station   with nearby access to controls for all A/V equipment, room lighting and room sound system.  Wired network connectivity at each fixed seat or fixed table student station may be included in this category.

- Level 3+:   Classrooms with all the features of Level 3 plus a teaching station with an electronic touch screen for control of all A/V and room functions.  Can also include digital recording capabilities to record lectures for selective viewing at a later time.

- Distance Learning Level:  Classrooms equipped with a two-way video system to support distance education.

- Active Learning Classroom:  Classrooms furnished and equipped with multiple computerized  learning pods and a portable computerized teaching station that enables the instructor to electronically connect to any/all of the connected learning pods.

Room Type:                              Current  _A___         Proposed __A__

Classrooms are categorized as Type A (functional) or Type B (substandard) instructional spaces.  Reasoning for identifying an instructional space as a Type B may be based on a single issue or any combination of issues as identified below.   Check the first column of all appropriate codes that apply to current conditions; check the second column if the proposal will correct the issue.

Room Type B Codes:

___   ___	Using the 25 SF/student standard, classroom capacity is reduced to an unusable size

___   ___	Poor aspect ratio

___   ___	Insufficient ceiling height

___   ___	Irregular classroom shape or poor configuration

___   ___	Column or other sight-line interference

___   ___	Inadequate exiting for existing room capacity

___   ___	Inadequate access for those with disabilities

___   ___	HVAC system deficiencies

___   ___	Below-grade moisture or dampness problems

___   ___	Noise or vibration from adjacent spaces

___   ___	Inadequate space available for instructor console

___   ___	Other (please define)

### Seating Capacity:                           Current  __211__         Proposed __211__

Existing Seating Arrangement

Fixed?	Yes ___X___	No _______

Tablet Arms?	Yes ______	No ___X____

Fixed Tables?	Yes ______	No ___X____

Non-Fixed Tables?	Yes ______	No ___X____

Reuse Existing?	Yes ______	No ___X____

Proposed Seating Arrangement (if not reusing existing)

Fixed?	Yes ___X___	No _______

Tablet Arms?	Yes ______	No ___X____

Fixed Tables?	Yes ______	No ___X____

Non-Fixed Tables?	Yes ______	No ___X____

Existing Floor

Tiered?	Yes ____X___	No _______

Proposed Floor

Tiered?	Yes ___X____	No _______

AV Consultant:	Yes _______	No ___X____

(If “Yes” is checked, indicate why

an AV consultant is needed.)

Link to Classroom Demand Analysis:

Form (to be updated by 12/1/2011) found at:  http://www.wisconsin.edu/capbud/documents/planning/planguide/CPDP/Documents/Support_Docs/CPDP_SD_ClsrmDemandAnnlRpt.xls

Project Budget:  Use project budget worksheet provided separately.

Project Schedule:

Classroom will be off line from   __ 05/13___________ to ____ 08/13________.

(Month/Year)

Bid Date:	_____03/13____________

Construction Start:	_______05/13__________

Completion Date:	________08/13_________

Please complete the following:																			YES	NO	N/A

- Are hazardous materials involved (i.e., asbestos, lead paint, 
PCB ballasts, etc.)?   If yes, identify the materials and indicate 
how they will be handled.

Asbestos is present in the black mastic under the flooring, piping insulation and potentially come of the ceiling. All would be removed by a certified asbestos contractor utilizing the State’s existing abatement contract.

_________________________________________________________________________

YES	NO	N/A

2. 	Will the project impact the utility systems in the building and

cause disruptions?  If yes, to what extent?

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

- Will the construction work be limited to a particular season or                YES     NO    N/A

window of opportunity?  If yes, explain the limitations and

provide proposed resolution.

__As this is a heavily used space, the work needs to happen between the Spring and Fall semesters.________________________________________________________________
________________________________________________________________________

Required Attachments being submitted with this proposal (check appropriate boxes):

Supporting Budget Information (DSF Budget Worksheet, consultant’s estimate, etc.)

Itemized Movable Equipment List

Itemized Fixed Equipment List

Floor Plan (PDF format)

Prepared by:         JoAnn Rife         	Phone:  ( 920 )        424-2438 _________

E-Mail Address:___rife@uwosh.edu____

Date:     _____February 14, 2012___

g:\cpb\Programs\ClassroomIT\11-13\ProposalForm.doc

November 2011

# Text boxes

x

disruptions?  If yes, to what extent?

X

X